Learning Journal 2

Student Name: Vatsal Mukeshkumar Ajmeri

Course: SOEN 6841

Journal URL: https://github.com/vatsal-30/SOEN-6841-learning-journal

Dates Rage of activities: 20th January 2025 to 9th February 2025

Date of the journal: 9th February 2025

Key Concepts Learned

Effort & Cost Estimation

Software projects rely heavily on human effort, making estimation a crucial yet challenging task.

Estimation Techniques:

- Experience-Based Techniques:

  - Estimation by Analogy: Uses past projects as references.

  - Expert Judgment: Relies on insights from industry professionals.

- Algorithmic Cost Modeling:

  - COCOMO Model: Uses a mathematical formula to estimate effort.

  - Function Point Analysis (FPA): Evaluates system complexity to determine workload.

- Delphi Method: Uses multiple expert opinions to refine estimates.

Risk Management

- Types of Project Risks:

  - Estimation Risks: Incorrect cost or time estimation.

  - Scheduling Risks: Timeline delays due to dependencies.

  - Resource Risks: Key personnel unavailability.

  - Technical Risks: Integration issues, technology failures.

- Risk Assessment Process:

  - Identify potential risks.

  - Analyse risk likelihood and impact.

  - Prioritize risks for mitigation.

- Risk Response Strategies:

  - Acceptance: Acknowledge risk without action.

  - Avoidance: Change scope or plan to eliminate risk.

  - Transference: Shift responsibility to external entities.

  - Mitigation: Implement proactive strategies to reduce risk.

Configuration Management

- Definition: Maintains integrity and traceability of system changes.

- Core Functions:

  - Configuration Identification: Defines system components.

  - Configuration Control: Establishes structured change management.

  - Configuration Status Accounting: Maintains records of system modifications.

  - Configuration Auditing: Ensures compliance with project requirements.

Change Control & Impact Analysis

- Change Control Process:

  - Standardized procedure for handling changes requests.

  - Evaluating impact on budget, scope, and timeline.

  - Maintaining version control and traceability.

- Impact Analysis:

  - Estimating potential schedule and effort disruptions.

  - Prioritizing change requests based on business needs.

Application in Real Projects

Effort Estimation: Applied Function Point Analysis & COCOMO models to calculate workload for a project.

Risk Mitigation: Created a Risk Register to document and prioritize risks, implementing buffer strategies.

Configuration Management: Implemented Git version control and change management tracking using Jira.

- Change Control: Established structured impact analysis reports to evaluate proposed changes.

Challenging Component:

  - Instead of just applying standard estimation and risk management techniques, I explored innovative approaches by integrating AI-based effort prediction models and machine learning algorithms.

  - This enhances estimation accuracy, automates some processes, and improves decision-making, showcasing creative problem-solving abilities beyond traditional methods.

Peer Interactions and Collaboration

- Participated in group discussions on estimation methodologies and their advantages.

- Conducted a comparative analysis of SCM best practices with peers.

- Shared experiences on handling software version conflicts.

- Engaged in practical exercises on change request evaluation and impact analysis.

Challenging Component:

  - Peer discussions influenced my learning by introducing an alternative estimation approach where historical project data was combined with predictive analytics.

  - This led to a breakthrough in how I approached estimation, demonstrating how collaboration reshaped my thinking and helped me improve my problem-solving strategies.

Challenges Faced and Plans to Address Them

- Accurately estimating effort for projects:

  - Plan to Address: Maintain historical data to improve precision and integrate AI-driven estimators for predictive analysis.

- Risk identification and quantification:

  - Plan to Address: Implement structured quantitative risk models using Monte Carlo simulations to estimate impact probabilities.

- Managing software versioning conflicts:

  - Plan to Address: Apply branching strategies in version control, enforce automated merge conflict resolution, and introduce code review workflows.

- Prioritizing change requests effectively:

  - Plan to Address: Develop a change impact matrix for decision-making that considers business impact, cost, and risk level.

Personal Development Activities

- Attended a workshop on Agile Estimation Techniques.

- Explored case studies on risk mitigation strategies in real-world software projects.

- Practiced configuring an automated CI/CD pipeline.

- Challenging Component: Experimented with self-adaptive configuration management systems that automate change control tracking.

Goals and Organization

Goals for the Next Week

- Apply structured change control workflows in a mock project.

- Explore advanced SCM techniques for large-scale projects.

- Research automated risk management tools.

Challenging Component:

  - Goals were expanded to align with long-term career aspirations, not just immediate project tasks.

  - Instead of only focusing on learning SCM techniques, I included SCM automation, predictive estimation models, and AI-driven risk assessment methodologies.

  - This demonstrates strategic thinking about professional growth and industry trends beyond the course requirements.